BUSHRA AHMAD KHAN

F2024065034

Software Enigineering

SECTION-W8

Submitted To: Mam Kinza Sardar

ASSIGNMENT # 02

# 🟦 WBS (Work Breakdown Structure) for Smart Sports Management System

### Level 1: Project

- Smart Sports Management System (SSMS)

### Level 2 & 3 Breakdown:

### 1. Project Planning

- 1.1 Requirement Gathering

- 1.2 Feasibility Study

- 1.3 Project Charter

- 1.4 Resource Allocation

### 2. System Analysis

- 2.1 Functional Requirements

- 2.2 Non-Functional Requirements

- 2.3 Use Cases

- 2.4 System Architecture

### 3. System Design

- 3.1 Database Design

- 3.2 UI/UX Design (Figma)

- 3.3 Module Design

- 3.4 Security Design

### 4. Development

- 4.1 Frontend Development

  - 4.1.1 Login & Registration

  - 4.1.2 Player Profiles

  - 4.1.3 Schedules Page

  - 4.1.4 Reports Dashboard

- 4.2 Backend Development

  - 4.2.1 API Creation

  - 4.2.2 Database Integration

  - 4.2.3 Authentication Module

  - 4.2.4 Performance Tracking Module

### 5. Testing

- 5.1 Unit Testing

- 5.2 Integration Testing

- 5.3 System Testing

- 5.4 Bug Fixing

### 6. Deployment

- 6.1 Server Setup

- 6.2 Database Setup

- 6.3 Final Deployment

### 7. Documentation & Presentation

- 7.1 SRS Document

- 7.2 User Manual

- 7.3 Final Presentation

- 7.4 Project Report

# 🟩 Gantt Chart for SSMS (Timeline: 8 Weeks)

| Task | Week 1 | Week 2 | Week 3 | Week 4 | Week 5 | Week 6 | Week 7 | Week 8 |
| --- | --- | --- | --- | --- | --- | --- | --- | --- |
| 1. Project Planning | ██████ | ██████ |  |  |  |  |  |  |
| 2. System Analysis |  | ██████ | ██████ |  |  |  |  |  |
| 3. System Design |  |  | ██████ | ██████ |  |  |  |  |
| 4. Development |  |  |  | ██████ | ██████ | ██████ |  |  |
| 5. Testing |  |  |  |  |  | ██████ | ██████ |  |
| 6. Deployment |  |  |  |  |  |  | ██████ | ██████ |
| 7. Documentation & Presentation |  |  |  |  |  |  |  | ██████ |